|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Planning Phase**  **Product Backlog, Sprint Planning, Stories, Story points**  **Product Backlog, Sprint Schedule, and Estimation:** | | | | | | |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Numbe**  **r** | **User Story / Task** | **Stor y Point**  **s** | **Prior**  **ity** | **Team Members** |
| Sprint-1 | Registration | USN - 1 | As a user, I can register for the application by entering my details of name, email, cars etc. verifying my Gmail account and creating new account with  password | 7 | HIGH | VIHASHINI  VINOTH  YASHIKAN |
| Sprint-1 | Login | USN -2 | As a user,entering my email, and password, and confirming my password,I can login to my  account. | 7 | HIGH | VIHASHINI  VINOTH  YASHIKAN |
| Sprint-1 | Dashboard | USN-3 | As a user, I can clearly see data, point, graphs, charts and trends of my previous activity and global activity related to  my views | 2 | LOW | VIHASHINI  VINOTH  YASHIKAN |
| Sprint-2 | Details about insurance company | USN-4 | As a user, I can register for theApplication through Gmail and account id. | 8 | MEDI UM | ` VIHASHINI  VINOTH  YASHIKAN |
| Sprint-1 | repeated logins and logout | USN-5 | As a user,I can log in and view my dashboard at my demand on any time | 4 | HIGH | VIHASHINI  VINOTH  YASHIKAN |
| Sprint-2 | Webpage | USN-6 | As a user, I must enter all details of car, accident, capture images of my vehicle and upload it into the web portal. | 1  2 | HIGH | VIHASHINI  VINOTH  YASHIKAN |
| Sprint 3 | Details about estimated cost  based on damage | USN-7 | As a user I must receive a detailed report of the damages  present in the vehicle and the Cost estimated. | 2  0 | HIGH | VIHASHINI  VINOTH  YASHIKAN |
| Sprint 4 | Provide friendly and efficient | USN-8 | As a user, I need to get support from developers in case of | 1  0 | MEDIU M | VIHASHINI  VINOTH  YASHIKAN |
|  | | | | | | |

|  |  |
| --- | --- |
| Date | 9 November 2022 |
| Team ID | PNT2022TMID44954 |
| Project Name | Intelligent Vehicle Damage Assessment and Cost Estimator For Insurance Companies. |
| Marks | 8 marks |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | | | | | | | | | | | |
|  | | | customer support and sort  out the queries. | |  | | queries and failure of service Provided by chat-box,mail or  call. | | |  |  | |  | |
| Sprint 4 | | | overview the entire process and act as a bridge between  user and developer | | USN-9 | | As a Team member, We need to satisfy thecustomer needs in an efficient way and make sure any sort of errors are fixed | | | 1  0 | HIGH | | VIHASHINI  VINOTH  YASHIKAN | |
| **Project Tracker, Velocity & Burn-down Chart:** | | | | | | | | | | | | | | |
|  | **Sprint** | **Total**  **Story Points** | | **Duration** | | **Sprint**  **Start Date** | | **Sprint End**  **Date (Planned)** | **Story Points Completed**  **(as on Planned End Date)** | | | **Sprint Release**  **Date (Actual)** | |  |
| Sprint- 1 | 20 | | 6 Days | | 24 Oct  2022 | | 29 Oct 2022 | 8 | | | 29 Oct 2022 | |
| Sprint- 2 | 20 | | 6 Days | | 31 Oct  2022 | | 05 Nov 2022 | 5 | | | 05Nov 2022 | |
| Sprint- 3 | 20 | | 6 Days | | 07 Nov  2022 | | 12 Nov 2022 | 7 | | | 12Nov 2022 | |
| Sprint- 4 | 20 | | 6 Days | | 14 Nov  2022 | | 19 Nov 2022 | 5 | | | 19Nov 2022 | |
|  | **Velocity:**  𝑆𝑃𝑅𝐼𝑁𝑇 𝐷𝑈𝑅𝐴𝑇𝐼𝑂𝑁 20  𝐴𝑉 = 𝑉𝐸𝐿𝑂𝐶𝐼𝑇𝑌 = 6 = 3.33  **Burn-down Chart:** | | | | | | | | | | | | |  |

